| Date | 25 August 2026 |
| --- | --- |
| Project Name | Employee Raise Issues |

Sprint and Story Point Examination:

A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Story point -5 (1,2,3,5)

Sprint 1

Employee & Raise Request Management

Employee Management (Epic 1)

- Employee Registration (USN1) – 3

- Employee Login (USN2) – 2

- Manage Employee Roles – Employee/Manager/HR/Admin (USN3) – 3

Employee Profile (Epic 2)

- View Employee Profile (USN4) – 2

- Update Employee Profile (USN5) – 3

Raise Request Management (Epic 3)

- Create and Submit Raise Request (USN6) – 5

- View Submitted Raise Requests (USN7) – 3

- Track Raise Request Status (USN8) – 2

Total Story Points in Sprint 1 = 23

Sprint 2

Manager Review & Employee Notification

Manager Approval (Epic 4)

- View Employee Raise Requests (USN9) – 3

- Approve or Reject Raise Request (USN10) – 5

- Add Comments and Recommendations (USN11) – 3

Employee Notification (Epic 5)

- Receive Raise Request Status Notification (USN12) – 2

- View Manager Comments and Feedback (USN13) – 3

Total Story Points in Sprint 2 = 16

Sprint 3

HR Review & Salary Revision

HR Review (Epic 6)

- View Manager-Approved Raise Requests (USN14) – 3

- Review Employee Performance and Raise Details (USN15) – 5

- Approve or Reject Raise Request (USN16) – 5

- Add HR Comments and Remarks (USN17) – 2

Salary Revision (Epic 7)

- Calculate Revised Salary After Approval (USN18) – 5

- Update Employee Salary Details (USN19) – 3

Total Story Points in Sprint 3 = 23

Sprint 4

Administration & Reporting

Admin Management (Epic 8)

- View Employee Details (USN20) – 2

- Manage Employee, Manager and HR Accounts (USN21) – 5

- Manage User Roles and Permissions (USN22) – 3

Reporting & Dashboard (Epic 9)

- View Employee Raise History (USN23) – 3

- View Manager Raise Request Dashboard (USN24) – 3

- View HR Raise Approval Dashboard (USN25) – 3

- Generate Raise Request Reports (USN26) – 5

Total Story Points in Sprint 4 = 24