Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 August 2026 |
| --- | --- |
| Project Name | Employee Raise Issues |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Employee Registration/Login | USN-1 | As an employee, I can log in to the application using my username/email and password. | 2 | High | Development Team |
| Sprint-1 | Employee Registration/Login | USN-2 | As an employee, I can securely access the Employee Raise Issues application after login. | 2 | High | Development Team |
| Sprint-1 | Raise Employee Issue | USN-3 | As an employee, I can submit a workplace issue by entering the issue details, category, and description. | 3 | High | Development Team |
| Sprint-1 | Raise Employee Issue | USN-4 | As an employee, I can select the appropriate category while raising an issue. | 2 | High | Development Team |
| Sprint-2 | Issue Management | USN-5 | As an employee, I can view the issues that I have submitted. | 3 | High | Development Team |
| Sprint-2 | Issue Management | USN-6 | As an employee, I can view the current status of my submitted issue. | 2 | High | Development Team |
| Sprint-2 | Issue Management | USN-7 | As an HR/Manager, I can view and review employee-raised issues. | 3 | High | Development Team |
| Sprint-3 | Issue Resolution | USN-8 | As an HR/Manager, I can update the status of an employee issue. | 3 | High | Development Team |
| Sprint-3 | Issue Resolution | USN-9 | As an HR/Manager, I can add comments or resolution details to an issue. | 2 | Medium | Development Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 6 Days | 14 Sep 2026 | 19 Sep 2026 | 11 | 19 Sep 2026 |
| Sprint-2 | 8 | 6 Days | 21 Sep 2026 | 26 Sep 2026 | 8 | 26 Sep 2026 |
| Sprint-3 | 7 | 6 Days | 28 Sep 2026 | 03 Oct 2026 | 7 | 03 Oct 2026 |
| Sprint-4 | 5 | 6 Days | 05 Oct 2026 | 10 Oct 2026 | 5 | 10 Oct 2026 |
| Total | 31 |  |  |  | 31 |  |

Velocity:

Velocity in Agile/Scrum means the amount of work (story points) that a team completes in one sprint.

- Average Velocity = Total Story Points Completed ÷ Number of Sprints

For your project, we planned 4 sprints:

| Sprint | Story Points Completed |
| --- | --- |
| Sprint-1 | 9 |
| Sprint-2 | 8 |
| Sprint-3 | 7 |
| Sprint-4 | 5 |
| Total | 29 |

Average Velocity

Average Velocity = Total Story Points Completed ÷ Number of Sprints

= 29 ÷ 4 = 7.25 story points per sprint

Burndown Chart:

Burndown chart data shows how much work is remaining in the project/sprint over time

| Sprint | Work Completed | Remaining Story Points |
| --- | --- | --- |
| Start | 0 | 29 |
| Sprint-1 | 9 | 20 |
| Sprint-2 | 8 | 12 |
| Sprint-3 | 7 | 5 |
| Sprint-4 | 5 | 0 |

So the burndown goes:

29 → 20 → 12 → 5 → 0